Healthcare Insights Report

Hospital Operations & Revenue Risk Intelligence Platform

Audience: Hospital leadership and capstone evaluation panel

Decision focus: Sponsor controlled deployment and operational adoption

Data foundation: 25,000 integrated encounters from patients, visits, and billing

Prepared: June 20, 2026

Executive decision: Proceed with a controlled pilot, not full automation. The platform is ready to support leadership dashboards and review queues, but current model performance and data-quality findings require human oversight, remediation, and monitored retraining before policy automation.

# Portfolio Snapshot

| Encounters | Billed amount | Approved amount | Realization ratio | Revenue gap |
| --- | --- | --- | --- | --- |
| 25,000 | $521.8M | $387.2M | 74.2% | $134.6M |

# Key Operational and Financial Findings

| Leadership Area | Evidence From Analytics | Business Implication |
| --- | --- | --- |
| Patient flow | General carried the highest visit volume (4,228); Neurology had the highest average length of stay (19.72 hours). | Operational dashboards should monitor department volume and length-of-stay together, because capacity pressure is not only a volume issue. |
| Risk concentration | High Risk visits represented 5,034 of 25,000 encounters (20.1%); ICU had the highest High Risk share (20.79%). | ER and ICU triage should be prioritized for pilot workflows, staffing review, and high-risk escalation design. |
| Revenue leakage | The portfolio billed $521.8M and approved $387.2M, leaving a $134.6M gap; SecureLife had the highest rejection rate (15.69%). | Finance teams should use payer-specific review queues before submission, focused first on high-bill and high-rejection patterns. |
| Data reliability | Approved amount is missing in 1,318 records, payment days in 790, and 72 high-billed records have zero or missing approvals. | Leadership reporting should include data-quality gates so revenue and payment-delay decisions are not made on incomplete claim outcomes. |

# Model Impact Summary

The models create a practical triage layer: they can prioritize work for staff review, but they should not replace clinical judgment or billing policy. Phase 4 evaluation showed modest predictive signal, which is useful for early review queues but not sufficient for autonomous decisions.

| Model | Selected Method | Business Recall | Executive Interpretation |
| --- | --- | --- | --- |
| Visit risk | Logistic Regression | High Risk recall 30.2%; macro F1 0.330 | Use as an early warning signal for operational review, especially in ER/ICU workflows; continue feature enrichment before clinical policy use. |
| Claim outcome | Random Forest | Rejected recall 49.2%; macro F1 0.357 | Use to prioritize pre-submission claim review and payer follow-up; it is stronger as revenue-cycle decision support than as automatic disposition. |

# Deployment, Architecture, and Governance

| Raw data patients, visits, billing CSVs | SQL layer integrity, indexes, reusable views | Feature table 25,000 rows, 69 columns | Models risk and claim classifiers | API FastAPI scoring and logging | Governance validation, drift, retraining |
| --- | --- | --- | --- | --- | --- |

Phase 5 operationalized the selected models through FastAPI endpoints for health, version metadata, risk prediction, and claim prediction. Verification confirmed live scoring and prediction logging, including model version and feature hash metadata. Phase 6 added validation, feature drift, prediction drift, and audit-log monitoring.

API readiness: verified endpoints include GET /health, GET /version, POST /predict/risk, POST /predict/claim; prediction logging is verified at logs/prediction_audit_log.jsonl.

Monitoring status: 93 validation checks ran, with 2 failures and 7 warnings.

Drift status: risk prediction drift is stable (PSI 0.020); claim prediction drift is watch level (PSI 0.149).

# Business Recommendations for Hospital Leadership

Launch a 60-90 day decision-support pilot in ER/ICU operations and revenue-cycle claim review, with staff feedback captured against every High Risk or Rejected alert.

Create a data-quality remediation workstream for approved amount, payment days, temporal anomalies, and high-billed zero/missing approval cases before expanding executive financial dashboards.

Use payer-specific revenue optimization: start with SecureLife and MediCareX rejection review, then add rules for high-billed claims and payer response delays.

Govern the platform as a monitored AI product: retain model cards, audit logs, drift reports, fairness checks, and retraining approvals before promoting any new model version.

# Strategic Value

The capstone has converted raw hospital operations and billing data into a governed analytics product: a SQL foundation, modeling-ready feature layer, two classification systems, an API deployment path, and monitoring controls. The immediate leadership value is better visibility into patient-flow pressure and revenue leakage risk. The next value unlock is disciplined pilot adoption, not unchecked automation.